# Sendie Build Roadmap

# Purpose

Turn Sendie into a product that merchants, developers, startups, and logistics companies can reliably pay for. The roadmap focuses on monetization, role-specific workflows, Africa-first usability, and operational trust.

# Target Segments

- Merchants: simple order creation, tracking, customer communication, and payments.

- Developers/Startups: APIs, docs, webhooks, request health, and sandbox testing.

- Logistics Companies: dispatch board, rider assignment, live tracking, and proofs of delivery.

- Admins: platform monitoring, billing control, usage oversight, and workspace reset tools.

# Roadmap Phases

- Phase 1 - Monetization and core trust: real billing, plan limits, invoices, and payment webhooks.

- Phase 2 - Merchant simplicity: faster order creation, tracking links, customer alerts, and mobile-first flow.

- Phase 3 - Developer portal: API keys, webhook logs, docs, request metrics, and integration samples.

- Phase 4 - Logistics operations: rider assignment, live GPS-lite, map view, geofencing, and proof of delivery.

- Phase 5 - Admin and scale: reporting, audit logs, support tools, SLA monitoring, and tenant controls.

# Africa-First Requirements

- Naira pricing and local payment rails such as Paystack or Flutterwave.

- WhatsApp and SMS notifications for delivery events and billing events.

- Low-bandwidth UI with fewer heavy animations and smaller payloads.

- Landmark-friendly addresses and mobile-first forms for local logistics.

- Optional live GPS only for active deliveries and premium logistics plans.

# What Makes It Payable

- Reliable delivery workflow that saves time every day.

- Clear role-based experience so each customer sees only what they need.

- Billing and usage limits that align value with price.

- Operational trust through notifications, logs, and admin controls.

# Recommended Next Build Order

- 1. Ship real subscriptions and webhooks.

- 2. Make the merchant flow even simpler.

- 3. Add WhatsApp/SMS alerts.

- 4. Add developer request logs and webhook views.

- 5. Add logistics GPS-lite and rider assignment.

- 6. Finish admin monitoring and support tooling.

# Pricing Direction

- Free: test workspace and low-volume trial use.

- Starter: small merchants and shops.

- Pro: developers, startups, and growing businesses.

- Business: logistics companies and teams needing operational control.

- Enterprise: custom pricing, support, and integrations.

# Decision Summary

Sendie is worth building toward a paid product if we complete billing, Africa-first communications, and logistics-grade tracking. The current app is a strong foundation, but the next layer must be monetization plus operational reliability.